GLOBALCOMPASS

COMPLETE PROJECT AGENDA & PROGRESS LOG

Founder: Susselt  |  globalcompass.education  |  From the very first idea to today

THE BEGINNING — June 9, 2026

9 June 2026 — The Idea Is Born

•  Susselt opens the very first conversation: "i want to create an app"

•  Refined to: an education app where parents select the right education for their children, designed to benefit 280+ million expat families worldwide

•  Name chosen: GlobalCompass — domain globalcompass.com secured

•  First visual prototype built — homepage concept with search, school listings, country guides, curriculum quiz banner

•  Mission statement and core feature set defined for the first time

9-11 June 2026 — Setting Up to Build for Real

•  Explained the technical setup needed: Homebrew, Node.js, Claude Code, and MCP (Model Context Protocol) connection to Claude Desktop

•  Susselt upgraded to Claude Pro to unlock the tools needed for real development

•  GlobalCompass project folder created live on Susselt's MacBook Desktop

•  Claude Desktop connected with MCP — enabling direct file creation on the Mac for the first time

•  Confirmed: "this chat is your planning room, Claude Desktop is your building room"

11 June 2026 — First Real Features Built

•  Built the GlobalCompass Curriculum Finder Quiz — Quick (5 questions, free) and Deep (12 questions, Pro) versions covering 8 curricula: IB, British, American, French, German, Canadian, Australian, and Local

•  Built the full GlobalCompass Business Plan — a complete 12-section Word document covering executive summary, market opportunity, 5-year scaling roadmap (UAE, Gulf, Asia, Europe, Americas), monetisation strategy, and financial projections

•  Built the School Search Database — 30 real international schools across 12 countries with 8 working filters (country, city, curriculum, age, budget, language, rating, sort)

•  Explained "API-ready" architecture in plain language using a restaurant menu analogy — printed menu vs live-updating screen

•  Explained the 3-layer data strategy: schools self-updating their own listings, automated official feeds (KHDA, Ofsted, Google Places), and growing community reviews

•  Discussed compliance groundwork: GDPR, COPPA, and UAE Personal Data Protection Law — addressed layer by layer as the platform scales, not blocking early building

•  Built the full School Detail Page — tabbed profile (Overview, Fees, Curriculum, Reviews, Admissions, Contact) for Dubai International Academy as the first example

•  Built and saved the first real landing page index.html — full brand identity in Antique Gold, Parchment Cream, and Warm Black, with Playfair Display and Inter typography

11-13 June 2026 — Trust, Safety and Structure

•  Designed a full community safety and moderation system: automated content filtering, AI moderation via Claude API, community reporting, human moderation dashboard, age-appropriate safeguards, and a clear Community Code

•  Restructured the entire navigation: clean portal feel, Pro pricing moved into a popup modal (not displayed on homepage), new Final Years section introduced, Forum moved into navigation rather than homepage, Reviews separated, Universities flagged as Coming Soon

•  Rebuilt index.html with the new structure — the version that introduced the now-familiar Final Years navigation concept

FOUNDATION PHASE — June 13-15, 2026

13-15 June 2026 — IP Protection, Roadmap, and Early Navigators

•  Built IP protection documentation — Trademark Application materials and the Career Simulator Patent Concept document

•  Built the first Product Roadmap document outlining phased development

•  Introduced the Academic Passport concept for the first time — the private, curriculum-aware student grade tracker idea

•  Built and deployed the Career Simulator (British A-Levels) navigator

•  Built and deployed the Nursery Compass (UAE Early Years) tool

•  Built and deployed the IB Pathway Navigator (Global, 180 countries)

•  Built and deployed the American AP & SAT Navigator with tuition savings calculator

•  Built and deployed the CBSE Stream Navigator (Indian curriculum) with a family-pressure-aware guidance layer

•  Built and deployed the French Baccalauréat Navigator (Nouveau Bac réforme 2021)

EXPANSION PHASE — June 16-17, 2026

16-17 June 2026 — Singapore, Germany, and Going Live

•  Connected globalcompass.education domain — GitHub repository created, Vercel hosting configured, full deploy pipeline established (git push then auto-deploy)

•  Built and deployed the Singapore Pathway Navigator — with a deliberate compassionate stress-acknowledgment layer given Singapore's academic pressure culture

•  Built and deployed the German Abitur Navigator — fully bilingual German/English, with Numerus Clausus guidance

•  Built and deployed the Australian VCE Navigator — covering ATAR scaling strategy and prerequisite warnings, with explicit UAE and Malaysia international-school context

•  Updated the Product Roadmap to reflect all live navigators

MATURITY PHASE — June 18, 2026 (Today)

18 June 2026 — Brazil, the Academic Passport, and a Major Fix

•  Built and deployed the Brazilian ENEM Navigator — positioned explicitly as a free "cursinho replacement" for UAE-based Brazilian families with no access to Brazil's private exam-prep culture

•  Resolved a Supabase 7-day inactivity pause warning — confirmed as routine free-tier behaviour, not GlobalCompass-specific, resolved simply by logging into the dashboard

•  Reconnected susselt@globalcompass.education email on the laptop after authentication issues

•  Explained Stripe vs PayPal in plain terms — Stripe identified as the right future choice for subscription billing, explicitly deferred until a paid feature actually exists to sell

•  Documented the founder's rural education give-back vision as a new Section 8 in the Product Roadmap — "Giving Back" — with a clear legal distinction between donating own profits (no licence needed) versus accepting public donations (requires UAE charity accreditation), and a responsible 3-stage sequence for the future

•  Built the Academic Passport (IB Edition) — the first database-backed, login-protected feature on GlobalCompass

•  Created Supabase database tables (ib_grades, ib_targets) with Row Level Security so each student can only ever access their own data

•  Implemented passwordless email magic-link login via Supabase Auth

•  Discovered and fixed a critical bug: a stale vercel.json file created on 12 June (before any navigators existed) was silently restricting Vercel to serve ONLY index.html — invisibly blocking all 13 pages including every navigator built since. Fixed by simplifying the config, restoring every page to working order

•  Fixed Supabase Site URL and Redirect URL configuration (previously stuck at the default localhost:3000) so magic-link login works correctly on mobile, not just desktop

•  Confirmed the Academic Passport working completely end-to-end on phone — login, grade entry, target-setting, and gap calculator all functioning

•  Added Academic Passport links to both the Final Years dropdown and a prominent top-level navigation button

•  Fixed a nav alignment bug caused by a duplicate wrapper div from the new button

•  Opened a key strategic discussion for the Academic Passport's future: how it should scale across multiple curricula (one login, a curriculum-selector after sign-in, separate data tables per grading system) and how to name and label it clearly so its current IB-only scope is obvious to visitors — carried forward as the priority for the next working session

Every child deserves a compass.

From a single sentence, "i want to create an app", to a live, 12-tool, database-backed education platform spanning 9 curriculum systems, all built in nine days. This document will continue to grow with each working session.